## Slide 1: Zachary DeVita – My Current Tasks
Creating Edge Detected Images from Video Frames
Using Machine Learning for Object Recognition
Building the Framework that Holds Together Individual Classes

## Slide 2: Week 1
Wrote Program During Break
  Converted 24-bit .bmp image to 2-dimensional array of binary values
  Zeros indicate terrain is safe to traverse
Program Ended up Not being Used
Confusion and Disarray
Hadn’t Met with Team Yet

## Slide 3: Week 2
Met with Mentor
Prototype Due Date at End of 6th Week
Still No Meeting with Collaborating Engineers
Still Don’t Know what Hardware is being Used

## Slide 4: Week 3
Met with Extended Team!
Decided on a Microcontroller!!!
  We know our Processor Speed!
  C++ is Now an Option!!!
Began Writing Software for Edge Detection System
  Uses a Combination of…
  Grayscale, Blurring, Threshing, & Canny Filters

## Slide 5: Week 4
Team Meeting with Client Present
Determined the Remainder of Hardware
  Chose Camera
  Memory
Capstone Lecture
  Described Middle of Term Progress Report
  Described Alpha Prototype
Contacted Bill Smart

## Slide 6: Week 5
Capstone Lecture Again
  Assigned Middle of Term Progress Report
  Assigned 30 minute Presentation
  Update Documents from Fall Term
  Publish Documents on OneNote
Bill Smart’s Grad Students Help with Object Recognition
Machine Learning Research

## Slide 7: Paul Minner
At the start of this term, I had the implementation of my modules planned, but not written yet.
Parachute Deployment
  Deploy the parachute at the target altitude.
Getting Unstuck from Obstacles
  Back up in different directions.
Finding/Touching the Finish Pole
  Instruct rover which direction to move to hit the pole.

## Slide 8: Week 1
Scheduled weekly meetings with TA
Researched hardware components I use
  GPS – Altitude Sensor
    1.5 times less accurate than horizontal coordinates
Thought about how to simulate hardware components
  GPS
  Camera object detection module (Written by other team member)

## Slide 9: Week 2
Not much accomplished
Planned what needed to be completed for alpha build
  Simulate each module.
    Simulating some portions, like the object detection, was difficult.
ARLISS Group meetings planned for Tuesdays 6:00 PM

## Slide 10: Week 3
Met with entire ARLISS group
  Discussed other team’s due dates
  Learned specific hardware (Raspberry Pi Zero)
Made significant progress on parachute deployment
Began work on getting unstuck from obstacles

## Slide 11: Week 4
Continued working on modules
Began working on OneNote page
  Revised Tech Review and Design Document (Minor)
    Changed Technology for finding and touching finish pole

## Slide 12: Week 5
Finished parachute deployment and getting unstuck from obstacles modules.
  Simulated GPS by decreasing altitude by constant value after each call
  Simulated Camera finding finish pole with a random value
Later, will need to test with actual hardware.

## Slide 13: Week 6
Finished the find/touch the finish pole module.
  All of my code is complete for alpha
Worked on writing progress report and presentation
Should easily finish by Friday deadline

## Slide 14: Recap/Future
Created working simulations for my three modules
  Will need to be tested later more thoroughly (With actual hardware)
By beta, all modules need to be combined to create one program, and program needs to run on real hardware.
Next term, individual modules need to be refined based on testing using the real hardware.

## Slide 15: Demo
Parachute Deployment
Getting Unstuck from Obstacles
Finding/Touching the Finish Pole

## Slide 16: Steven Silvers

## Slide 17: Week 1
Winter Break
TA Meeting time set
ARLISS Team meeting time undecided

## Slide 18: Week 2
Met with TA
Set what Alpha version would look like
Need to make simulators for testing

## Slide 19: Week 3
First ARLISS Team meeting of the term
Control board set
Wheel system under development
Continued progress on alpha release

## Slide 20: Week 4
Client was present at team meeting
Change to obstacle avoidance module
Change won’t be applied until after alpha release

## Slide 21: Week 5
Continued work on obstacle avoidance module
Edits made to tech review and design document

## Slide 22: Week 6
Write progress report
Short team meeting
Rover frame broke during testing

## Slide 23: Control Board
Using Raspberry Pi Zero
Meets size constraints
Still powerful enough to run our software

## Slide 24: Wheel System
Designed and built by ME team
Three wheel caterpillar track
Hasn’t been built yet

## Slide 25: Obstacle Avoidance
Takes Zach’s image conversion as input
Split into three “lanes”