## Slide 1: Week 1
Winter Break
TA Meeting time set
ARLISS Team meeting time undecided

## Slide 2: Week 2
Met with TA
Set what Alpha version would look like
Need to make simulators for testing

## Slide 3: Week 3
First ARLISS Team meeting of the term
Control board set
Wheel system under development
Continued progress on alpha release

## Slide 4: Week 4
Client was present at team meeting
Change to obstacle avoidance module
Change won’t be applied until after alpha release

## Slide 5: Week 5
Continued work on obstacle avoidance module
Edits made to tech review and design document

## Slide 6: Week 6
Write progress report
Short team meeting
Rover frame broke during testing

## Slide 7: Control Board
Using Raspberry Pi Zero
Meets size constraints
Still powerful enough to run our software

## Slide 8: Wheel System
Designed and built by ME team
Three wheel caterpillar track
Hasn’t been built yet

## Slide 9: Obstacle Avoidance
Takes Zach’s image conversion as input
Split into three “lanes”